CONFIGURATION MANAGEMENT PLAN

AccessControlList — Group 1

Moravian University  |  CSCI 121

Version Control Platform: GitHub

| Document ID | CMP-ACL-2025-001 |
| --- | --- |
| Version | 1.0 |
| Date | April 2025 |
| Project | AccessControlList Unit Test |
| SCM Manager | Mohammad |
| SQA Manager | Daniel |
| Test Manager | David |
| Engineer | Riley |
| Repository | GitHub — AccessControlListGroup1 |
| Branch Model | main / feature branches |
| Status | APPROVED — Baseline B1.0 |

# 1  Purpose

This Configuration Management Plan (CMP) defines the policies, procedures, and tools used to identify, version, control, and audit all software configuration items (SCIs) produced during the unit testing of the AccessControlList component. This plan is owned and enforced by Mohammad (SCM Manager) using the team's shared GitHub repository.

# 2  Scope

This plan applies to all artifacts in the AccessControlListGroup1 GitHub repository, including source code, test artifacts, documentation, and GitHub configuration files.

# 3  Roles and Responsibilities

| Role | Name | Configuration Management Responsibilities |
| --- | --- | --- |
| SCM Manager | Mohammad | Owns this plan. Controls repo structure, branch protection rules, CODEOWNERS file, PR merges to main, Git baseline tags, and the Baseline Log. Reviews every PR before merge. |
| SQA Manager | Daniel | Reviews all PRs for technical correctness and completeness. Must approve a PR before Mohammad merges it. |
| Test Manager | David | Authors TestProcedure.docx, TestReport.docx, and AccessControlListTest.java. Opens PRs for those files. Does not merge own PRs. |
| Project Engineer | Riley | Authors AccessControlList.java (with Javadoc) and regenerates Javadoc HTML. Opens PRs for source changes. Does not merge own PRs. |

# 4  Configuration Items (SCIs)

Every file below is a Software Configuration Item under formal SCM control. No SCI may be added, removed, or renamed without Mohammad's approval.

| SCI | File Path in Repo | Type | Version | Owner | Baseline |
| --- | --- | --- | --- | --- | --- |
| SCI-01 | Interfaces/src/Application/AccessControlList.java | Source | 2.0 | Riley | B1.0 |
| SCI-02 | Interfaces/src/Presentation/SubsystemEnums.java | Source | 2.0 | Riley | B1.0 |
| SCI-03 | Interfaces/src/Presentation/SubsystemRoles.java | Source | 2.0 | Riley | B1.0 |
| SCI-04 | Interfaces/src/Test/AccessControlListTest.java | Test Driver | 1.0 | David | B1.0 |
| SCI-05 | docs/TestProcedure.docx | Document | 1.0 | David | B1.0 |
| SCI-06 | docs/TestReport.docx | Document | 1.0 | David | B1.0 |
| SCI-07 | docs/javadoc/index.html (+ tree) | Generated | 1.0 | Riley | B1.0 |
| SCI-08 | docs/CMP-ACL-2025-001.docx | CM Plan | 1.0 | Mohammad | B1.0 |
| SCI-09 | docs/BaselineLog.docx | Baseline Log | 1.0 | Mohammad | B1.0 |
| SCI-10 | README.md | Repo Doc | 1.0 | Mohammad | B1.0 |
| SCI-11 | CONTRIBUTING.md | Repo Doc | 1.0 | Mohammad | B1.0 |
| SCI-12 | .github/CODEOWNERS | GitHub Config | 1.0 | Mohammad | B1.0 |
| SCI-13 | .github/PULL_REQUEST_TEMPLATE.md | GitHub Config | 1.0 | Mohammad | B1.0 |
| SCI-14 | .gitignore | Repo Config | 1.0 | Mohammad | B1.0 |

# 5  GitHub Repository Structure

The shared team repository is organized as follows. Mohammad is the only person who may alter this structure.

AccessControlListGroup1/

├── README.md                              ← Mohammad (SCM)

├── CONTRIBUTING.md                        ← Mohammad (SCM)

├── .gitignore                             ← Mohammad (SCM)

├── .github/

│   ├── CODEOWNERS                         ← Mohammad (SCM)

│   └── PULL_REQUEST_TEMPLATE.md           ← Mohammad (SCM)

├── Interfaces/

│   └── src/

│       ├── Main.java

│       ├── Presentation/  (ACSBoundary, ACSConnector, etc.)

│       ├── Transport/     (P2PServer, ClientServices, etc.)

│       ├── Application/

│       │   └── AccessControlList.java     ← Riley

│       └── Test/

│           └── AccessControlListTest.java ← David

└── docs/

├── TestProcedure.docx                 ← David

├── TestReport.docx                    ← David

├── CMP-ACL-2025-001.docx              ← Mohammad

├── BaselineLog.docx                   ← Mohammad

└── javadoc/                           ← Riley

# 6  Branching Strategy

The repository uses a protected main branch. All work happens on feature branches and enters main only through reviewed, approved Pull Requests merged by Mohammad.

| Branch Name | Created By | Purpose |
| --- | --- | --- |
| main | Exists by default | Protected. No direct pushes. Mohammad merges only. |
| feature/source-javadoc | Riley | Source code and Javadoc changes |
| feature/test-driver | David | Test driver (AccessControlListTest.java) |
| feature/docs-procedure | David | Test Procedure document |
| feature/docs-report | David | Test Report document |
| feature/javadoc-regen | Riley | Regenerated Javadoc HTML |
| feature/scm-setup | Mohammad | CM Plan, Baseline Log, README, CONTRIBUTING |

## 6.1  Branch Protection Rules (configured by Mohammad)

Mohammad configures the following rules on main via GitHub Settings > Branches > Branch protection rules:

- Require pull request before merging — enabled

- Require at least 1 approving review — enabled (Daniel approves; Mohammad reviews for CM)

- Require review from Code Owners — enabled (Mohammad is CODEOWNER for all paths)

- Do not allow bypassing the above settings — enabled

- Restrict who can push to matching branches — Mohammad only

# 7  Change Control Procedure

Every change to a configuration item follows this exact process. No exceptions.

- Team member creates a feature branch from the latest main.

- Team member makes changes on the feature branch only — never directly on main.

- Team member opens a Pull Request on GitHub targeting main and fills in the PR template.

- Daniel (SQA Manager) reviews the PR for correctness and approves.

- Mohammad (SCM Manager) reviews for CM compliance (correct paths, version numbers, document consistency).

- Mohammad merges the PR using Squash and Merge.

- Mohammad updates the Baseline Log to reflect the change.

- If the change constitutes a new baseline release, Mohammad creates a Git tag.

## 7.1  PR Title Convention

[SCI-XX] Short description — vX.X

## 7.2  Commit Message Convention

[SCI-XX] vX.X: Short imperative description

# 8  Version Numbering Scheme

| Change Type | When to Increment |
| --- | --- |
| MAJOR (X.0) | Significant rewrite, structural change, or first release of a new artifact. |
| MINOR (X.Y) | Bug fix, additional test cases, Javadoc additions, or minor document corrections. |

# 9  Baseline and GitHub Tagging

## 9.1  How Mohammad Creates a Baseline

- Ensure all PRs for the release are merged into main.

- Verify all SCI versions in the Baseline Log are correct.

- Create an annotated Git tag on main:

git tag -a B1.0 -m "Baseline 1.0 — AccessControlList Unit Test Release"

git push origin B1.0

- Create a GitHub Release from that tag (Releases > Draft a new release).

- Attach the full deliverable zip as a release asset.

- Update the Baseline Log with the tag name, date, and commit SHA.

## 9.2  Baseline History

| Baseline | Git Tag | Date | Description |
| --- | --- | --- | --- |
| B1.0 | B1.0 | April 2025 | Initial release — 31/31 tests passing, full Javadoc, complete documentation |

# 10  GitHub Issues — Defect and Change Tracking

## 10.1  Issue Labels (created by Mohammad)

| Label | Color | Meaning |
| --- | --- | --- |
| defect | Red | A confirmed bug in a baselined SCI — assigned to Mohammad to triage |
| change-request | Blue | A proposed change to a baselined SCI |
| cm-action | Gold | Action required by Mohammad (SCM Manager) |
| documentation | Green | Change affects a document SCI |

## 10.2  Issue Title Conventions

[DEFECT][SCI-XX] Short description

[CR][SCI-XX] Short description

# 11  CODEOWNERS File

Mohammad creates and maintains the .github/CODEOWNERS file. This file enforces that any PR touching any path in the repository requires Mohammad's approval before it can be merged.

# 12  Configuration Audit Checklist

Mohammad performs this audit before each baseline release. The completed checklist is recorded in the Baseline Log.

| Audit Item | Yes | No |
| --- | --- | --- |
| All SCI files present in the repo at correct paths | ☑ | ☐ |
| All SCI version numbers in Baseline Log match file headers | ☑ | ☐ |
| TestProcedure.docx matches AccessControlListTest.java exactly | ☑ | ☐ |
| TestReport.docx results match actual driver console output | ☑ | ☐ |
| Javadoc generated from the exact source version in the baseline | ☑ | ☐ |
| All PRs merged via review — no direct pushes to main | ☑ | ☐ |
| Git tag B1.0 created and pushed to remote | ☑ | ☐ |
| GitHub Release created with deliverable zip attached | ☑ | ☐ |
| Baseline Log updated with tag and commit SHA | ☑ | ☐ |
| No open defect issues blocking this baseline | ☑ | ☐ |

# 13  Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| SCM Manager | Mohammad |  | April 2025 |
| SQA Manager | Daniel |  | April 2025 |
| Test Manager | David |  | April 2025 |
| Project Engineer | Riley |  | April 2025 |

End of Configuration Management Plan  CMP-ACL-2025-001  v1.0